TEAM METRICS REPORT 2

Sprints 3 & 4  |  March 5 – April 5, 2026

Material Donor Mutual Assist(Material Derailleur)  |  BWorks Non-profit

Mathew Shereni (Tech Lead)   Cole Patric (Developer)  Tori Willis (Developer)

## 1. Metrics Selection

As a team we selected four metrics that directly reflect our sprint focus: stabilizing the codebase, fixing known defects, and preparing a solid foundation before introducing new features.

| Metric | Why We Track It |
| --- | --- |
| Sprint Velocity (PRs merged + issues closed) | Measures tangible output: reflects how consistently we deliver work each sprint |
| Code Coverage (% statements covered by tests) | Objective signal of test quality; important as we clean up and stabilize the codebase |
| Defect Rate (bugs identified and fixed per sprint) | Tracks code health and whether we are reducing or accumulating technical debt |
| Goal Achievement (sprint goals met vs. planned) | Honest measure of whether we delivered what we committed to |

We deliberately kept the list focused. Burndown charts were less meaningful this sprint because our work was maintenance and bug-fix oriented rather than feature-driven. Team satisfaction was assessed qualitatively through our retrospective. We will revisit adding more metrics in Report 3 once we shift back to feature development.

## 2. Sprint Velocity

Data source: GitHub Insights (monthly pulse, March 5 – April 5, 2026)

### 2a. Pull Request & Commit Activity

| Item | Sprints 3–4 Combined | Per Sprint Average |
| --- | --- | --- |
| PRs merged (total) | 12 | 6 |
| PRs merged (team-authored) | 7 | 3.5 |
| PRs merged (automated / Dependabot) | 5 | 2.5 |
| Open PRs at period end | 0 | — |
| Contributors active | 4 authors, 5 merging | — |
| Commits pushed to main | 28 | 14 |
| Commits across all branches | 28 | 14 |
| Files changed | 40 | 20 |
| Lines added | 928 | 464 |
| Lines deleted | 334 | 167 |

### 2b. Issue Activity

| Item | Sprints 3–4 Combined | Per Sprint Average |
| --- | --- | --- |
| Issues closed | 11 | 5.5 |
| New issues opened | 7 | 3.5 |
| Active issues at period end | 18 | — |

### 2c. All PRs Merged Sprints 3 & 4

| PR # | Title | Type | Sprint |
| --- | --- | --- | --- |
| #400 | Donor Page Appearance + Submission Error Fix | Team | Sprint 3 |
| #401 | Refactor permissions | Team | Sprint 3 |
| #365 | Print barcode inline without opening about:blank | Team | Sprint 3 |
| #403 | Bump @types/node 24.10.4 → 25.5.0 (Dependabot) | Automated | Sprint 4 |
| #404 | Admin Status Review | Team | Sprint 4 |
| #405 | Fixing Deprecation, Donation List, Cleaning Up | Team (Cole Patric) | Sprint 4 |
| #406 | Fix CAPTCHA | Team (Tori Willis) | Sprint 4 |
| #407 | Bump nodemailer 7.0.13 → 8.0.4 (Dependabot) | Automated | Sprint 4 |
| #408 | Bump @types/supertest 6.0.3 → 7.2.0 (Dependabot) | Automated | Sprint 4 |
| #417 | Bump typescript 5.9.3 → 6.0.2 (Dependabot) | Automated | Sprint 4 |
| #419 | Added status timeline to donor donations page | Team | Sprint 4 |
| #420 | Bump @types/node 25.5.0 → 25.5.2 (Dependabot) | Automated | Sprint 4 |

Velocity summary: 7 team-authored PRs across two sprints (3.5/sprint), 28 commits to main, and 0 open PRs at period end. PR #419 (status timeline feature) marked a healthy transition from pure cleanup back into feature delivery.

## 3. Code Coverage

Data source: Jest coverage run (npm test -- --coverage) executed April 2, 2026. All 53 tests pass with zero failures.

### 3a. Backend — server/ (32 tests, 4 suites, all passing)

| Metric | Coverage |
| --- | --- |
| Statements | 26% |
| Branches | 21.28% |
| Functions | 15.71% |
| Lines | 25.83% |

File-level breakdown (backend):

| File | Statement Coverage | Notes |
| --- | --- | --- |
| donorSchema.ts | 100% | Fully covered |
| routeProtection.ts | 93% | Best covered — auth/RBAC logic well tested |
| programRoutes.ts | 61% | Moderate coverage |
| donatedItemRoutes.ts | 46% | Partial coverage |
| donorRoutes.ts | 33% | Needs more tests |
| emailService.ts | 27% | External SMTP makes testing harder |
| donatedItemService.ts | 18% | Gap area — priority for Sprint 5 |
| imageAnalysisService.ts | 0% | External AI API — no tests yet |
| donorService.ts | 0% | Gap area — priority for Sprint 5 |
| programService.ts | 0% | Gap area — priority for Sprint 5 |
| index.ts | 0% | Entry point — not unit tested |

### 3b. Frontend — client-app/  (21 tests, 3 suites, all passing)

| Metric | Coverage |
| --- | --- |
| Statements | 42.08% |
| Branches | 28.4% |
| Functions | 25.77% |
| Lines | 39.63% |

File-level breakdown (frontend):

| File | Statement Coverage | Notes |
| --- | --- | --- |
| LoadingSpinner.tsx | 100% | Fully covered |
| Enums.ts | 100% | Fully covered |
| DonorForm.tsx | 82% | Best-covered component |
| DonatedItemsList.tsx | 35% | Needs more tests |
| AddNewStatus.tsx | 26% | Large component, low coverage |

### 3c. Coverage Summary

| Layer | Statement Coverage | Tests Passing |
| --- | --- | --- |
| Backend | 26% | 32/32 |
| Frontend | 42% | 21/21 |
| Combined | 34% | 53/53 |

Baseline established: 26% backend, 42% frontend. The gap is concentrated in service files that interact with external systems (Azure, SMTP, GenAI) not in the critical auth and routing paths which are well covered. Future reports will track progress against these baselines.

## 4. Defect Rate

Data source: GitHub PR history and issue tracker

| PR | Bug Description | Sprint Fixed |
| --- | --- | --- |
| #406 | CAPTCHA not functioning on registration page | Sprint 4 |
| #405 | Deprecated API calls causing warnings and instability | Sprint 4 |
| #405 | Donation list display issues | Sprint 4 |
| #365 | Barcode opening a new tab (about:blank) unintentionally | Sprint 3 |
| #400 | Donor page appearance issues + form submission errors | Sprint 3 |
| #407/#408/#417/#420 | Outdated dependencies with known version risks | Sprints 3–4 |

Total bugs fixed: 6 (+ 4 dependency risk patches automated) | Per sprint average: 3 bugs fixed per sprint

The team proactively resolved deprecation warnings, a security relevant CAPTCHA regression, and multiple UI bugs. No new critical bugs were introduced all 53 tests continue to pass.

## 5. Goal Achievement

| Sprint 3–4 Goal | Status | Notes |
| --- | --- | --- |
| Fix CAPTCHA bug on registration | Completed | PR #406 by Tori Willis |
| Fix deprecated API calls | Completed | PR #405 by Cole Patric |
| Fix donation list display | Completed | PR #405 |
| Fix barcode opening about:blank | Completed | PR #365 |
| Admin Status Review implementation | Completed | PR #404 |
| Refactor permissions | Completed | PR #401 |
| Fix Donor page appearance + submission errors | Completed | PR #400 |
| Add status timeline to donor donations page | Completed | PR #419 — new feature shipped |
| Keep dependencies current | Automated | Dependabot PRs #403, #407, #408, #417, #420 |
| Inventory systems spreadsheet | ⏳ In progress | Carries to Sprint 5 |
| Documentation improvements | ⚠️ Identified | Not yet started — Sprint 5 priority |

Goal achievement rate: 85% — all technical goals met, new feature shipped, 0 open PRs at period end. Documentation and spreadsheet carry to Sprint 5.

## 6. Analysis

### What trends do we observe?

- Stability is improving and features are resuming. 11 issues closed vs. 7 opened net reduction. PR #419 (status timeline) marks a healthy shift from cleanup back into feature delivery. PR queue is fully clear (0 open PRs).

- Coverage gap is structural, not neglect. Concentrated in external-service integrations requiring infrastructure-level mocking. Auth/routing logic (most critical paths) is well covered — routeProtection.ts at 93%.

- Demand is manageable. 18 active issues include both bugs and enhancement ideas raw number overstates the critical backlog.

- Output is well distributed. 4 authors, 28 commits, 5 people involved in merging no single-contributor bottleneck.

### What surprised us?

- Branch coverage (21%) is significantly lower than statement coverage (26%) conditional paths are largely unexplored even where code executes in tests.

- routeProtection.ts at 93% vs. service files at 0% is an inversion security boundary well-tested, business logic not.

- The CAPTCHA fix (PR #406) addressed a security-relevant regression in the registration flow a reminder that cleanup sprints can surface critical issues.

- Shipping PR #419 (status timeline feature) at sprint end was a positive surprise cleanup goals completed with capacity to spare for a new feature.

### What context is missing from the numbers?

- 18 active issues include bugs AND enhancement ideas does not indicate 18 active bugs.

- 5 of 12 PRs were automated Dependabot updates (zero developer effort). True team velocity: 7 PRs / 3.5 per sprint.

- 928 lines added and 334 deleted reflects code reduction — consistent with a cleanup sprint removing deprecated patterns.

## 7. Retrospective Summary

Captured from team retrospective conducted at end of Sprint 4.

### Strengths

- Communication — clear, consistent communication maintained throughout both sprints

- Adaptability — pivoted quickly when bugs were discovered mid-sprint

- Time management — sprint commitments met without last-minute crunch

### Weaknesses

- Documentation — developer-facing docs and enhancement notes not maintained alongside code changes

### Improvements Committed To

- Create a Google Doc for users and future developers documenting system enhancements and architectural decisions

- Create a mega-thread issue pattern for small, related tasks — use GitHub Issue checkboxes instead of separate issues

### Future Enhancements Identified (Sprint 5+)

| Enhancement | Description |
| --- | --- |
| Scheduled Image Approvals | If a donated item has multiple images, allow different send-off times per image |
| CAPTCHA for Register | Add CAPTCHA protection to the registration flow |
| Multi-item submission | Allow users to submit 3 different items with back-and-forth navigation |
| Barcode print checkbox | Checkbox to select barcodes for batch printing without opening new tabs |
| Tier 3 email restriction | Low-tier (Tier 3) users should not be able to request donor emails |

## 8. Action Items

| Priority | Action | Owner | Success Indicator |
| --- | --- | --- | --- |
| High | Create Google Doc for users/future devs documenting enhancements | Mathew | Doc linked from README by end of Sprint 5 |
| High | Adopt mega-thread issue format with checkboxes for small tasks | All | Sprint 5 issues use checkbox format |
| Medium | Increase backend service test coverage (start with donorService, programService) | Cole, Tori | Backend coverage rises from 26% → 35% by Sprint 6 |
| Medium | Complete inventory systems spreadsheet | Mathew | Shared with team by mid-Sprint 5 |
| Low | Create GitHub Issues with specs for Sprint 5+ enhancements | All | Issues created before Sprint 6 planning |

Coverage targets for next report:

- Backend: 26% → 35% (add tests for at least 2 service files)

- Frontend: 42% → 50% (add tests for AddNewStatus.tsx and DonatedItemsList.tsx)

## 9. Process Reflection

### How difficult was data collection?

- Automated (easy): GitHub Insights provided PR counts, issue activity, and commit data with zero manual work. Jest --coverage ran in under 2 minutes.

- Manual (moderate): Goal achievement required judgment reviewing sprint notes and PR descriptions to classify planned vs. emergent work.

- Not yet automated: No dashboard aggregates these numbers. Each data point requires a manual lookup — acceptable now, worth automating as team scales.

### Which metrics were most / least valuable?

- Most valuable — Code Coverage: Objective, automated, directly actionable. 0% on service files tells us exactly where to invest next sprint.

- Most valuable — Goal Achievement: Forces honest accounting. 85% achievement (including an unplanned feature) tells a clearer story than raw PR counts.

- Least valuable — Defect Rate in isolation: Inconsistent issue labelling means counting bugs requires manual inspection until we enforce label discipline.

### What would we track differently?

- Issue label discipline: Tagging issues as bug / enhancement / task from creation would make defect rate automatic and accurate.

- Sprint board snapshots: GitHub Project board screenshots at sprint start/end would make velocity more precise.

- Separate Dependabot from team PRs: 5 of 12 PRs were automated. Reporting them separately (as this report does) gives an honest picture.

- Track branch coverage alongside statement: Branch coverage (21%) being lower than statement (26%) was almost missed both should appear every sprint.

### Automation Opportunities

| Data Point | Current Method | Automation Opportunity |
| --- | --- | --- |
| Coverage % | Manual npm test --coverage run | GitHub Actions coverage badge + report artifact |
| PR velocity | GitHub Insights (manual) | GitHub Actions workflow summary |
| Issue counts | GitHub Insights (manual) | GitHub API query in CI pipeline |
| Goal achievement | Manual sprint review | GitHub Projects API + automated board snapshot |

## 10. Summary Dashboard

| Metric | Sprints 3–4 Value | Sprint 5 Target |
| --- | --- | --- |
| Team PRs merged per sprint | 3.5 (+ 2.5 automated) | Maintain ≥ 3 |
| Issues closed per sprint | 5.5 | Maintain ≥ 5 |
| Open PRs at sprint end | 0 | Maintain 0 |
| Backend statement coverage | 26% | 35% |
| Frontend statement coverage | 42% | 50% |
| All tests passing | 53/53 | Maintain 100% |
| Sprint goal achievement | 85% | 85%+ |
| Active open issues | 18 | Reduce to ≤ 15 |
| Documentation Google Doc | Not started | Created |

Report prepared by Mathew Shereni, Tech Lead — Material Derailleur / BWorks

Saint Louis University — Open Source with SLU